# Jennie Wolff Website — Feedback Change Log

Date: October 16, 2026   |   Dev: The MLH Agency   |   Source: Meeting feedback from Sam on Jennie Wolff website

| # | Feedback Item | Before | After | Status |
| --- | --- | --- | --- | --- |
| 1 | About bio — replace with Jennie's Oct 13 copy | Developer-written version. Opens: "I work with people to bring big ideas to life." | — | ⏳ Waiting on Jennie's verbatim copy |
| 2 | Home: testimonial preview order | Melissa → Katie → Angela | Katie → Angela → Melissa | ✅ Done |
| 3 | Animations — scroll fade/slide on every section | Every section fades/slides in on scroll | Removed stagger animations in About sections | ⚠️ Partial |
| 4 | Animations — hero background drifts | Home hero image drifts on scroll | — | ⏳ Pending Jennie confirmation |
| 5 | Animations — moon and sparkle graphics | Sparkle + Crescent icons floating on Home and About | All decorative icons removed | ✅ Done |
| 6 | Animations — Container cards stagger one by one | Cards appear one-by-one on scroll | — | ⏳ Not done yet |
| 7 | Sizing — hero headline oversized (~74px) | md:text-9xl on Services and Testimonials heroes | — | ⏳ Not done yet |
| 8 | Sizing — Process body text, 'The impact.', 'The container.', About closing line | Large serif text throughout | — | ⏳ Not done yet |
| 9 | Home extra sections not in outline (Balance, Newsletter, CTA, Roald Dahl) | 4 extra sections present | All 4 sections removed | ✅ Done |
| 10 | Duplicate 'Meet Jennie' button in hero | Button in both hero and Process section | Removed from hero; kept under Process only | ✅ Done |
| 11 | About extra portraits (6 photos total) | Jennie-32 in Beliefs; Jennie-49 in Credentials; 3 photos in Off the Clock | All removed; bio portrait only | ✅ Done |
| 12 | About Q&A — not Jennie's copy, duplicates 'What I Believe' | 4 Q&A items, developer-written | Entire Q&A section removed | ✅ Done |
| 13 | Services: 'Experiences' card titled 'Consulting & Advisory' | headline: 'Consulting & Advisory' | headline: 'Experiences' | ✅ Done |
| 14 | Contact form: same mismatch as Services card | Radio option: 'Consulting & advisory' | Radio option: 'Experiences' | ✅ Done |
| 15 | Testimonials: 'Lizzie, Leader' needs last name + company | name: Lizzie ¦ title: Leader | Placeholder added — awaiting info | ⏳ Waiting on Jennie |
| 16 | Testimonials: TEAM / INDIVIDUAL / EXPERIENCE labels | Label shown on each card | All labels removed | ✅ Done |
| 17 | Photos: outdoor hero + 5 of 6 testimonial photos | Only Jason's photo present | — | ⏳ Waiting on Jennie (critical) |
| 18 | Home: empty band below Impact cards before 'The container.' | Large gap between sections | Padding reduced | ✅ Done |
| 19 | Home: uneven spacing (Newsletter + CTA at 96px) | Newsletter + Closing at 96px padding each | Both sections removed entirely | ✅ Done |
| 20 | Home: Process section photo near left edge, misaligned with navbar | Photo not aligned to page max-width | — | ⏳ Not done yet |
| 21 | Home: Impact + Container cards run edge to edge | Cards not aligned with page max-width | — | ⏳ Not done yet |
| 22 | About: 144px padding per section (~8,000px page) | section-padding = 144px top+bottom | py-14 = 56px top+bottom on all sections | ✅ Done |
| 23 | About: 'When I'm Not Working' — empty areas around center line | Staggered 3-row timeline with photos + blank sides | Simple 2-column text list, no photos | ✅ Done |
| 24 | Testimonials: Jason's photo caused quote to indent further right | Grid auto+1fr — photo column pushed quote right | All photos removed; uniform layout | ✅ Done |
| 25 | Testimonials: generous card spacing for 6 short quotes | space-y-8 (32px gap) | space-y-4 (16px gap) | ✅ Done |
| 26 | Services: 'Not sure where to start?' section ~720px, mostly empty | 2-column with large photo + short text line | — | ⏳ Not done yet |

Summary: 13 done ✅   ·   1 partial ⚠️   ·   5 pending dev work ⏳   ·   5 waiting on Jennie ⏳

Pending dev (no content blocker): #3 (animations partial), #6, #7, #8, #20, #21, #26

Waiting on Jennie: #1 (bio copy), #15 (Lizzie's details), #17 (testimonial + hero photos), #4 (hero drift — confirm remove?)